QUESTION 8

|  | Risk | Risk Resolution Measures | Justification |
| --- | --- | --- | --- |
| 1 | Pandemic - restrictions | Documentation in shared locations and training in remote communications and team building. | The team is used to working closely and in a remote situation they will need to modify their communications. |
| 2 | Developing the wrong user interface | Early prototyping and continued user involvement | Acceptance of early prototypes by users will ensure that the final interface will meet needs |
| 3 | Continuing Stream of requirements changes | Incremental development, high change threshold. Scope documentation. | Clear documentation of the scope combined with incremental development will ensure that changes aren't requested later in the project. High change threshold will limit the changes that do get approved. |
| 4 | Gold-plating | Prototyping, designing to cost, and requirements scrubbing. | Ensuring the requirements are clear and meet needs, along with prototyping will ensure that only what is needed is built. Designing to cost will also ensure that time and money are not spent on unnecessary extras. |
| 5 | Real-time performance shortfalls | Modeling, prototyping, simulation. | Early prototyping, simulation, and modeling will ensure that the performance is on track and issues will be identified early. |