SECTION 1 (Questions 1-7)

This project can be completed in less than 3iterations of 4 weeks each, because the team is extremely experienced an much of the code will be variations of code used before.   There is a story in the 3rd iteration as there is talk of adding a couple new hires to the team which might slow the progress down.  These estimations would need to be changed as everything would take more time, but it’s still important to have a place holder.

| Iteration | 1 |  | 2 |  | 3 |
| --- | --- | --- | --- | --- | --- |
| # Weeks | 4 weeks |  | 4 weeks |  | 4 weeks |
| From - To | 5/17/2021-6/11/2021 |  | 6/14/2021-7/9/2021 |  | 7/12/2021-8/6/2021 |
|  | UC04: Login points: 1 priority: 1 depends on: None |  | UC08: Submit recommendation points: 2 priority: 3 depends on: UC04 |  | UC07: Check Ap points: 2 priority: 5 depends on: UC06 |
|  | UC05: Logout points: 1 priority: 1 depends on: None |  | UC06: Edit Ap points: 3 priority: 4 depends on: UC03 |  |  |
|  | UC01: Search for Program points: 1 priority: 1 depends on: UC01 |  | UC09: Approve CE points: 3 priority: 2 depends on: UC08, UC06 |  |  |
|  | UC02: Display results points: 1 priority: 4 depends on: UC02 |  |  |  |  |
|  | UC03: Submit Ap points: 2 priority: 1 depends on: UC04 |  |  |  |  |